# PIE – Platform Intelligence Engine

# Phase 2 – Technical Discovery & Validation

Document Version: 1.0
Project Status: Planned
Prerequisite: Phase 1 – Product Definition Completed

# 1. Executive Summary

The purpose of Phase 2 is to validate every technical assumption behind Platform Intelligence Engine (PIE).

This phase is intentionally focused on proof-of-concepts (technical spikes) rather than application development.

The objective is to eliminate implementation risks before investing in the core platform.

At the completion of this phase, the engineering team should have confidence that:

- Azure Data Factory metadata can be discovered.

- Authentication and authorization work correctly.

- Platform metadata can be transformed into a Knowledge Graph.

- Azure AI Search can support semantic discovery.

- Azure AI Foundry can generate meaningful engineering intelligence.

# 2. Objectives

The primary objectives of this phase are:

- Validate Azure authentication.

- Validate Azure Data Factory Management APIs.

- Discover all supported ADF assets.

- Design and validate the Knowledge Graph.

- Validate Azure AI Search indexing and retrieval.

- Validate Azure AI Foundry integration.

- Finalize the technical architecture for implementation.

# 3. Success Criteria

Phase 2 will be considered successful if PIE can:

- Authenticate securely using Microsoft Entra ID.

- Discover Azure Data Factory resources.

- Build a dependency graph from discovered metadata.

- Answer engineering questions using Azure AI Foundry.

- Perform semantic discovery using Azure AI Search.

- Demonstrate the complete technical flow from Azure to AI.

# 4. Scope

## Included

- Microsoft Entra ID Authentication

- Azure Resource Discovery

- Azure Data Factory Management APIs

- Metadata Extraction

- Knowledge Graph Prototype

- Azure AI Search

- Azure AI Foundry

- Prompt Engineering

- Technical Validation

## Excluded

- UI Development

- Authentication Screens

- User Management

- Production Database

- Performance Optimization

- Deployment Pipelines

- Monitoring

- Logging Framework

- Product Branding

# 5. Technical Spikes

This phase is divided into five independent technical spikes.

Each spike has its own objectives, implementation tasks, expected output, risks, and acceptance criteria.

# Spike 1 – Azure Authentication

## Objective

Validate secure access to Azure resources using Microsoft Entra ID.

## Business Value

PIE must securely connect to Azure without requiring elevated permissions.

## Technical Goals

- Interactive login

- Azure SDK authentication

- Token acquisition

- Subscription discovery

- Resource Group discovery

## Implementation Tasks

- Install Azure Identity SDK

- Implement Interactive Browser Credential

- Validate authentication

- Enumerate subscriptions

- Enumerate Resource Groups

## Expected Output

✓ Authentication Successful

Subscriptions : 2

Resource Groups : 14

## Risks

- Missing Azure permissions

- Incorrect tenant selection

- Authentication failures

## Acceptance Criteria

- User successfully authenticates.

- Azure SDK returns accessible subscriptions.

- No Contributor permissions required.

# Spike 2 – Azure Data Factory Discovery

## Objective

Validate metadata extraction from Azure Data Factory.

## Business Value

PIE cannot provide intelligence without platform metadata.

## Technical Goals

Discover:

- Data Factories

- Pipelines

- Activities

- Datasets

- Linked Services

- Triggers

- Data Flows

- Integration Runtimes

## Implementation Tasks

- Connect to ADF Management API

- Enumerate Data Factories

- Read metadata

- Export metadata as JSON

- Normalize responses

## Deliverables

For each pipeline:

- Pipeline JSON

- Activities

- Inputs

- Outputs

- Parameters

- Variables

## Expected Output

ADF : SalesFactory

Pipelines : 42

Datasets : 91

Linked Services : 18

Triggers : 9

## Risks

- API throttling

- Permission restrictions

- Large metadata payloads

## Acceptance Criteria

Complete metadata successfully retrieved.

# Spike 3 – Knowledge Graph Prototype

## Objective

Transform ADF metadata into a graph representation.

## Business Value

The Knowledge Graph becomes the central intelligence layer of PIE.

## Node Types

- Pipeline

- Activity

- Dataset

- Linked Service

- Trigger

- Data Flow

## Relationship Types

- USES

- READS

- WRITES

- CALLS

- DEPENDS_ON

- TRIGGERED_BY

- EXECUTES

## Sample Graph

Customer_Load

│

├── Copy Activity

│      │

│      ├── Reads Blob

│      └── Writes Azure SQL

│

└── Trigger

## Deliverables

- Internal graph model

- JSON graph

- Relationship engine

## Risks

- Complex nested pipelines

- Dynamic expressions

- Recursive dependencies

## Acceptance Criteria

Graph correctly represents platform relationships.

# Spike 4 – Azure AI Foundry

## Objective

Validate AI reasoning over engineering metadata.

## Business Value

Transform metadata into engineering knowledge.

## Capabilities

Generate:

- Business Summary

- Technical Summary

- Architecture Description

- Recommendations

- Best Practices

- Improvement Suggestions

## Prompt Inputs

- Pipeline metadata

- Graph relationships

- Activities

- Parameters

- Linked Services

## Example Questions

Explain Customer_Load.

Summarize this pipeline.

Describe the architecture.

Recommend improvements.

## Expected Output

Engineering-focused explanations grounded in platform metadata.

## Risks

- Hallucinations

- Large prompts

- Token limits

## Mitigation

Only provide context produced by the Context Builder.

## Acceptance Criteria

Responses accurately reflect the underlying metadata.

# Spike 5 – Azure AI Search

## Objective

Validate semantic discovery across engineering assets.

## Business Value

Support discovery-style questions where the user does not know the exact asset name.

## Indexable Assets

- Pipeline Name

- Pipeline Description

- Activity Name

- Dataset Name

- Linked Service Name

- Trigger Name

- Tags

- Folder

- Business Metadata

## Example Queries

Which pipelines use SAP?

Find customer pipelines.

Show disabled triggers.

Find pipelines loading Azure SQL.

## Implementation Tasks

- Create search index

- Upload metadata

- Execute semantic queries

- Retrieve matching assets

## Expected Output

Relevant engineering assets returned for natural language searches.

## Acceptance Criteria

Semantic search consistently returns relevant platform assets.

# 6. Hybrid Intelligence Validation

One of the most important goals of Phase 2 is validating the hybrid intelligence architecture.

## Deterministic Flow

Known asset

↓

Knowledge Graph

↓

Context Builder

↓

Azure AI Foundry

↓

Engineering Response

## Discovery Flow

Natural Language Question

↓

Azure AI Search

↓

Knowledge Graph

↓

Context Builder

↓

Azure AI Foundry

↓

Engineering Response

## Expected Outcome

PIE intelligently decides whether a request requires graph traversal, semantic retrieval, or both.

# 7. Technical Deliverables

At the completion of Phase 2 the following artifacts should exist:

- Azure Authentication Module

- ADF Metadata Extractor

- Metadata JSON Samples

- Knowledge Graph Prototype

- Azure AI Search Prototype

- Azure AI Foundry Prototype

- Prompt Templates

- Architecture Validation Notes

# 8. Risks and Mitigation

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Insufficient Azure permissions | High | Validate Reader role and implement graceful error handling |
| Large ADF environments | Medium | Retrieve metadata incrementally and normalize before processing |
| AI hallucinations | High | Ground prompts using Knowledge Graph and retrieved metadata |
| Search irrelevance | Medium | Improve indexing strategy and metadata enrichment |
| Dynamic ADF expressions | Medium | Capture raw expressions and explain limitations in MVP |

# 9. Phase Deliverables

The successful completion of Phase 2 should produce:

- Working Azure authentication

- Live Azure Data Factory connectivity

- Metadata extraction engine

- Prototype Knowledge Graph

- Azure AI Search integration

- Azure AI Foundry integration

- Hybrid intelligence architecture validation

# 10. Exit Criteria

Phase 2 is complete when:

- All five technical spikes are successfully validated.

- The hybrid architecture is proven feasible.

- No critical technical blockers remain.

- The engineering team is confident that the solution can be implemented.

- Development can transition into Phase 3 without further feasibility work.

At the completion of Phase 2, PIE transitions from technical validation to core platform engineering.

# Next Phase

Phase 3 – Core Platform Development

Focus areas:

- Discovery Engine implementation

- Knowledge Graph Engine

- Asset Explorer

- Internal APIs

- Core application architecture

- Foundation for AI-powered engineering intelligence