# PIE – Platform Intelligence Engine

# Phase 3 – Core Platform Development

Document Version: 1.0
Project Status: Planned
Prerequisite: Phase 2 – Technical Discovery & Validation Completed

# 1. Executive Summary

Phase 3 is the engineering foundation of PIE.

With the technical feasibility validated in Phase 2, the objective of this phase is to develop the core platform components that transform Azure Data Factory metadata into a structured, queryable, and extensible engineering model.

Unlike Phase 2, which focused on isolated technical spikes, Phase 3 focuses on building production-quality application components that can be reused by all future capabilities.

At the completion of this phase, PIE will be capable of connecting to Azure Data Factory, discovering assets, constructing a knowledge graph, exposing internal APIs, and presenting an initial Asset Explorer.

# 2. Objectives

The objectives of Phase 3 are:

- Develop the Discovery Engine.

- Develop the Knowledge Graph Engine.

- Normalize Azure Data Factory metadata.

- Implement the Asset Explorer.

- Build internal service APIs.

- Establish the project architecture for future AI capabilities.

# 3. Scope

## Included

- Discovery Engine

- Metadata Normalization

- Knowledge Graph Engine

- Internal Domain Models

- Graph Traversal Services

- REST APIs

- Asset Explorer UI

- Configuration Management

- Error Handling

- Local Metadata Cache

## Excluded

- Azure AI Search

- Azure AI Foundry

- AI Chat

- Documentation Generation

- Impact Analysis

- Recommendation Engine

- User Authentication UI

- Production Deployment

These are introduced in Phase 4.

# 4. Architecture Goals

The system should be modular.

Each module must have a single responsibility.

Presentation Layer
        │
REST API Layer
        │
Application Services
        │
Discovery Engine
Knowledge Graph Engine
Metadata Repository
        │
Azure Data Factory

The architecture should allow future integrations without modifying existing modules.

# 5. Discovery Engine

## Purpose

Connect to Azure Data Factory and retrieve platform metadata.

## Responsibilities

- Authenticate

- Enumerate Data Factories

- Retrieve Pipelines

- Retrieve Activities

- Retrieve Datasets

- Retrieve Linked Services

- Retrieve Triggers

- Retrieve Data Flows

- Retrieve Integration Runtimes

## Inputs

Azure Subscription

Resource Group

Factory Name

## Outputs

Normalized metadata objects.

## Acceptance Criteria

- Connects successfully.

- Retrieves complete metadata.

- Supports incremental refresh.

- Handles API failures gracefully.

# 6. Metadata Normalization

Azure Data Factory returns different JSON structures for different asset types.

The Normalization Layer converts these into a consistent internal model.

Example:

Pipeline

↓

Activities

↓

Datasets

↓

Relationships

↓

Internal Objects

## Benefits

- Simplifies future processing.

- Removes Azure-specific complexity.

- Provides stable interfaces.

# 7. Domain Model

The following domain objects should be created.

## Pipeline

Properties

- Id

- Name

- Folder

- Description

- Activities

- Parameters

## Activity

Properties

- Id

- Name

- Type

- Inputs

- Outputs

- Retry Policy

- Timeout

## Dataset

Properties

- Name

- Type

- Linked Service

- Schema

## Linked Service

Properties

- Name

- Type

- Connection Metadata

## Trigger

Properties

- Name

- Schedule

- Status

## Data Flow

Properties

- Name

- Sources

- Sinks

# 8. Knowledge Graph Engine

## Purpose

Represent the Azure Data Factory environment as a connected graph.

## Node Types

- Pipeline

- Activity

- Dataset

- Linked Service

- Trigger

- Data Flow

## Relationship Types

- USES

- READS

- WRITES

- CALLS

- DEPENDS_ON

- TRIGGERED_BY

- EXECUTES

## Responsibilities

- Build graph

- Store relationships

- Traverse dependencies

- Detect cycles

- Find upstream assets

- Find downstream assets

## Acceptance Criteria

The graph accurately represents all discovered relationships.

# 9. Graph Traversal Services

Provide reusable methods for:

- Find Upstream Assets

- Find Downstream Assets

- Find Related Pipelines

- Find Dataset Usage

- Find Linked Service Usage

- Find Trigger Dependencies

These services become the foundation for future AI capabilities.

# 10. Metadata Repository

The repository stores normalized metadata for the current session.

Responsibilities:

- Cache metadata

- Refresh metadata

- Version metadata

- Support graph generation

The initial implementation may use in-memory storage or JSON persistence.

# 11. Internal REST APIs

The backend should expose APIs for future UI and AI modules.

Example endpoints:

GET /factories

GET /pipelines

GET /pipelines/{id}

GET /datasets

GET /linkedservices

GET /triggers

GET /graph

GET /graph/{pipeline}

These APIs should return normalized objects rather than raw Azure responses.

# 12. Asset Explorer

The first user-facing feature.

Displays:

- Azure Data Factories

- Pipelines

- Activities

- Datasets

- Linked Services

- Triggers

The user should be able to browse the platform without using AI.

# 13. Configuration Management

Support configuration through environment variables.

Examples:

- Subscription ID

- Resource Group

- Factory Name

- Tenant ID

- Azure AI Search Endpoint (future)

- Azure AI Foundry Endpoint (future)

No secrets should be stored in source code.

# 14. Error Handling

The platform should gracefully handle:

- Authentication failures

- Missing permissions

- Network failures

- Missing resources

- Invalid metadata

- API throttling

Errors should be meaningful and actionable.

# 15. Logging

Capture:

- Authentication events

- Discovery events

- Metadata refresh

- Graph generation

- API failures

Logging should assist future debugging and diagnostics.

# 16. Deliverables

At the completion of Phase 3 the following components should exist:

- Discovery Engine

- Metadata Normalization Layer

- Domain Model

- Knowledge Graph Engine

- Graph Traversal Services

- Metadata Repository

- Internal REST APIs

- Asset Explorer

- Configuration Framework

- Logging Framework

# 17. Success Criteria

Phase 3 is successful if PIE can:

- Connect to Azure Data Factory.

- Discover all supported assets.

- Normalize metadata.

- Build an accurate knowledge graph.

- Expose reusable APIs.

- Display discovered assets in the Asset Explorer.

- Serve as a stable platform for AI integration.

# 18. Risks

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Changes in Azure Management APIs | Medium | Abstract Azure SDK behind the Discovery Engine |
| Large metadata volumes | Medium | Support pagination and incremental loading |
| Complex nested pipelines | High | Implement recursive graph construction |
| Tight coupling between modules | High | Enforce modular architecture and clear interfaces |
| Inconsistent metadata | Medium | Normalize all assets before graph construction |

# 19. Exit Criteria

Phase 3 is complete when:

- The Discovery Engine is operational.

- The Knowledge Graph accurately represents Azure Data Factory assets.

- Internal APIs are available.

- The Asset Explorer functions correctly.

- The platform architecture is stable and extensible.

- AI capabilities can be integrated without modifying the core platform.

At the completion of Phase 3, PIE transitions from a platform foundation into an intelligent engineering assistant.

# Next Phase

Phase 4 – AI Intelligence & Engineering Experience

Focus areas:

- Azure AI Search integration

- Azure AI Foundry integration

- AI Chat

- Engineering documentation generation

- Semantic discovery

- Impact analysis

- Engineering recommendations

- Context Builder

- Prompt orchestration